## Slide 1: Abroad Squad + Chris Ciao!
Patrick Zambri, Bradford Harris, Marisa Proscia, Chris Siena, Jacob Levinson

## Slide 2: Team Pictures
(Pat)
(Pat)

## Slide 3: Schedule

## Slide 4: Project Status
 | Technical | Adding more mock data
 | Technical | PHP Development - Working on bringing functionality to site.
 | Resource | Working on Network Design
 | Technical | Family Tree

## Slide 5: Project Progress
Accomplishments
  Competed basic design & functionality
  Changed Database for client relations
Activities Being Worked
  Design of network diagram
  Adding mock data
  Functionality of some page aspects
Roadblocks
  Family Tree ☹️

## Slide 6: Scope of Project
What it is | What it is not
A website and mobile application | A desktop application

## Slide 7: Project Risks
Risk | Score | Mitigation
Time .. Nothing new | High | Keep working.

## Slide 8: Project Issues
Issue | Owner | Action Plan | Checkpoint Date
Time | Everyone | Keep developing | 11/1/2017
Family Tree | Everyone | Research, and then ask Pablo for a hint | 11/8/2017

## Slide 9: Lessons Learned
Lessons Learned | Corrective Action / Recommendation
Gathering Client Requirements is the most important step in the development process | Ensure all clients needs are going to be satisfied by the system design by asking questions before and during the development process.
Always ask for help | It is great to work out a solution on your own, but in some scenarios it is best to reach out to others for assistance, versus spending too much time on something.
Encryption troubles | Learned how to correctly install and configure MCrypt on ubuntu 14
Mobile First! | We picked Bootstrap as our CSS Framework because of its push for a responsive mobile UI.
Apache is Case-sensitive | We ran into a problem with our files claiming they were not deployed on the server. It turns out some were uppercase and some were lowercase. We figured it out now.

## Slide 10: Communication Matrix
Stakeholder Name | Information Required | Timing / Frequency | Delivery Method | Owner
Client (Professor Rivas) | User Requirements | As Needed | Forum Posts, via email | Entire Team
Team Meeting | Team updates, system updates, complete homework | Meet weekly , communicate almost daily | In-Person Meeting, Group Chat | Entire Team

## Slide 11
Demo